OTIS to SQL (S35) Quality Assurance Plan

Change Control

| Version; Date; Changed By; Notes. 1.0; 3/1/24; Kristen Baddorf; Initial Document. 2.0; 3/25/24; Kristen Baddorf; Edits after initial QA Plan Team Review on 3/25/24. |  |  |  |
| --- | --- | --- | --- |

Table of Contents

Contents

1	Objective	7

2	A15 v. S35 Main Differences	7

3	Documentation	7

4	User Security	8

4.1	Objective	8

4.2	Impact Analysis	8

4.3	Pre-Formal Testing	8

4.4	Functional & Regression Testing	8

4.4.1	Anzio Client Testing	8

4.4.2	LMS Client Security	9

4.5	Performance Testing	9

4.6	User Testing	9

4.7	Audit Control Coverage	10

4.8	Acceptance Criteria	10

5	Batch Programs/Extracts	10

5.1	Objective	10

5.2	Impact Analysis	10

5.3	Pre-Formal Testing	11

5.4	Functional & Regression Testing	11

5.4.1	Data Extraction via CRON Jobs	11

5.4.2	Batch Processing Menu	11

5.4.3	Daily Workflow	11

5.4.4	Reports	12

5.4.5	Live Checks	12

5.4.6	Metro2 File	12

5.4.7	Bankruptcy	12

5.5	Performance Testing	12

5.6	User Testing	12

5.7	Audit Control Coverage	12

5.8	Acceptance Criteria	13

6	Reports	13

6.1	Objective	13

6.2	Impact Analysis	13

6.3	Pre-Formal Testing	13

6.4	Regression & Functional Testing	13

6.4.1	Regression	13

6.4.2	Functional	14

6.5	Performance Testing	14

6.6	User Testing	14

6.7	Audit Control Coverage	14

6.8	Acceptance Criteria	15

7	Collections	15

7.1	Objective	15

7.2	Impact Analysis	15

7.3	Pre-Formal Testing	15

7.4	Regression & Functional Testing	16

7.5	Performance Testing	16

7.6	User Testing	16

7.7	Audit Control Coverage	16

7.8	Acceptance Criteria	16

8	Business Critical Functions	17

8.1	Objective	17

8.2	Impact Analysis	17

8.3	Pre-Formal Testing	17

8.4	Regression & Functional Testing	18

8.4.1	Manual Regression Testing	18

8.4.2	Automated Functional Testing	18

8.5	Performance Testing	19

8.6	User Testing	19

8.7	Audit Control Coverage	19

8.8	Acceptance Criteria	20

9	Conversion Testing	20

9.1	Objective	20

9.2	Impact Analysis	20

9.3	Pre-Formal Testing	20

9.4	Regression & Functional Testing	20

9.4.1	Report Comparisons	20

9.4.2	Data Extracts	20

9.4.3	Comparison Programs	20

9.5	Performance Testing	20

9.6	User Testing	21

9.7	Audit Control Coverage	21

9.8	Acceptance Criteria	21

10	System Performance	21

10.1	Objective	21

10.2	Impact Analysis	21

10.3	Pre-Formal Testing	21

10.4	Performance Testing	22

10.4.1	Automated Testing—LoadRunner	22

10.5	Database Monitoring	22

10.6	User Testing	22

10.7	Audit Control Coverage	22

10.8	Acceptance Criteria	23

11	Maintenance	23

11.1	Objective	23

11.2	Impact Analysis	23

11.3	Pre-Formal Testing	23

11.4	Regression & Functional Testing	23

11.4.1	Maintenance Menu	23

11.4.2	Changes Menu	23

11.5	Performance Testing	23

11.6	User Testing	24

11.7	Audit Control Coverage	24

12	Change Management	24

13	Audit Control	24

# Objective

The purpose of this document is to serve as an overview of World’s overall Quality Assurance Plan with regards to the migration of OTIS from COBOL (A15) to SQL (S35).

It has been decided that the testing approach will only focus on functionality that World Acceptance uses in its business. If World expands the use of OTIS in the future, the functionality affected will be tested prior to implementation.

# A15 v. S35 Main Differences

The main difference between A15 and S35 is the way in which the system accesses data. S35 utilizes a middleware tool, AcuSQL, that allows direct SQL access to a database and is part of the AcuCOBOL runtime system.

The migration to S35 required the following changes:

- Creating database connect and disconnect functionality.

- Replacing the Vision file data access copybooks with SQL database access copybooks.

- Creating SQL database layout copybooks to use to map data to existing record layouts.

- Creating SQL error handling code and adding it to the declaratives in each COBOL program.

- Tuning batch data processing programs with custom data access code to improve performance.

- Updating some database tables and indexes to change how key fields are managed and to allow creation of better performance indexes.

- The NOFILE table, which includes calculated fields such as Today Due, Last Due, and Next Due, will be updated each time a transaction occurs for a loan that affects balances and due dates. The NOFILE table will also be updated each night prior to the data warehouse extract execution. In A15, the Notice File was updated by both loan transactions and a nightly batch process, with the file fields being calculated from a COBOL program as required.

- Transition from the AIX (IBM Unix Operating System) to the Linux operating system for S35.

The details of these changes are outlined in a separate technical document.

# Documentation

For each section below, documentation for every manual test will be completed using PractiTest, marked as either pass or fail. In case of a failed test, a bug report will be generated within the system, and a screenshot will be attached to the test. A development cycle will then be initiated, followed by retesting until the test passes.

- User Security

- Batch Programs/Extracts

- Reports

- Collections

- Business Critical Functions

- Conversion Testing

- System Performance

- Maintenance

For any tests concerning Audit Controls, comprehensive documentation will be created. This documentation will include screenshots of all test steps and passes, serving as proof of system performance.

# User Security

## Objective

The objective in testing user security is to ensure that screen level and non-screen level permissions remain consistent between S35 and A15.

## Impact Analysis

User permissions have been maintained between A15 and S35, ensuring no impact on user security profiles and roles. However, given the critical nature of user security, we will conduct functional and regression testing on both screen-level and non-screen-level permissions for the LMS and Anzio Clients.

## Pre-Formal Testing

Thorough testing was performed on all user security profiles in S35 to ensure correct screen and non-screen permissions. Any Programming Requests affecting user security were applied to S35, followed by regression testing.

## Functional & Regression Testing

### Anzio Client Testing

Although most users connect to OTIS using the LMS Client, the Branch Service Center and approximately 100 users still rely on the Anzio Client for their OTIS connections. To ensure business continuity and disaster recovery preparedness, user security testing will be conducted on the Anzio Client.

OTIS configures role permissions based on the leading character in a user’s login. Functional and regression tests will use the different user roles outlined in the matrix below to make sure a user’s security profile is properly restricted.

| Leading Character | User Role |
| --- | --- |
| A | Administration |
| C | Accounting Administration |
| D | Branch Support (BSC); Accounting |
| E | Special Accounting Support |
| G | Operations |
| H | Bankruptcy |
| I | HR |
| J | RVP, SVP, and VBU |
| K | Internal Audit |
| M | Audit |
| N | Collections |
| P | DMs |
| Q | Conversion Logic |
| R | Branch Manager (GA) |
| S | Branch Manager |
| T | Test Branch |
| V | Branch CSR |
| Z | State Auditor |

User security functional and regression testing will be divided into:

- Screen driven permissions

- Non-screen level permissions

- LMS security

#### Screen Driven Permissions

The OTIS' Security Profile File Listings (SEFILE) between A15 and S35 will be compared to verify that each profile has retained consistent access levels across systems. Furthermore, we will conduct a detailed navigation review of profiles A-E, as they have access to Loan File Maintenance and can significantly impact World's finances.

#### Non-Screen Level Permissions

Test plans will be created utilizing the Password File for security profiles to test what they are able to do within each program. An emphasis will be placed on the following:

- Profiles A-E

- Alteration of State Parameter Records

### LMS Client Security

The 389 automated and manual test cases previously developed in PractiTest to test LMS user security will be ran again for a pass/fail status.  The details of LMS Client development, impact analysis, and testing as it relates to S35 are detailed in a separate technical document.

## Performance Testing

Using LoadRunner for load testing will reveal the impact of user concurrency. The details of performance testing are documented within System Performance.

## User Testing

User testing will involve dual data entry by users in both A15 and S35. The process will commence with the Virtual Branch Unit (VBU) entering data for one week to refine the communication strategy for subsequent branches participating in user testing. Following the VBU phase, one branch from each state (totaling 16 branches) will perform dual entry for two weeks. Subsequently, another set of 16 branches will conduct dual entry for the subsequent two weeks, resulting in a month's worth of dual entry across 32 branches in every state where World conducts business.

During the period of double entry, users of various security profiles will perform their daily functions within OTIS to ensure permissions have stayed consistent for the most performed tasks.

## Audit Control Coverage

| Control | Description | Programs |
| --- | --- | --- |
| 302 | Approval Limits | WI/GLIMIT, FX/FXLIMIT, FX/FXMENU |
| 302 | Add/Removal of Users | MN/GRMAIN |
| 305 | Modify Insurance Company Rates | MN/ICMAIN, MN/GCMAIN, SP/GIACCT |
| 311 | Modify Unearned Insurance Report | MN/EOMAIN |
| 316 | Modify UMC Fee Codes (93 & 94) | MN/GCMAIN |
| 320 | Live Check Batch Update Screen | LP/LNCRE2, MN/EOMAIN |
| 320 | Batch Procedure Maintenance Screen | MN/EOMAIN |
| 320 | Modify LNCRE2 | Source Code |
| 322 | Loan Authorization Limits | WI/GLIMIT, FX/FXLIMIT, FX/FXMENU |
| 507 | Principle of Least Privilege | Many |

## Acceptance Criteria

- Test plans completed with no critical defects.

# Batch Programs/Extracts

## Objective

The goal of testing the batch programs and extracts is to ensure that the batches will run within an acceptable timeframe and extract identical data compared to A15.

## Impact Analysis

Many of World’s batch programs are critical to the business as they are run on a company-wide basis nightly to extract data utilized by downstream systems. Batch programs are also ran throughout normal business hours in the branches as a part of Reports creation and are used in EOM and EOY processes.

In S35 development four things were changed in comparison to A15 to improve performance.

- The method of data access was changed through the addition of WHERE clauses used to filter data rather than returning all columns for reports.

  - For batch programs that update data there was a different approach. All columns are still returned in those procedures because all the columns were needed for data inserts.

- Mainline queries were moved into stored procedures in the SQL Server database and data is cached within the database instead of it being cached in a temporary Vision file.

- Performance indexes, such as primary keys, were created in the database.

- Code not utilized by World was removed.

These changes had no impact on the underlying business logic.

## Pre-Formal Testing

A15-S35 parallel testing was conducted by generating identical reports, changes, and updates in both A15 and S35. The resulting data or output was then compared to validate consistent performance between the two software releases.

To verify the performance of batch programs in S35, batches were ran in A15 and the execution times were recorded. The same batches were then run in S35, and the timings were compared to ensure they met acceptable timeframes.

## Functional & Regression Testing

Batch programs are either ran automatically or manually. The following are the main functionalities encompassed by batch programming:

- Data Extracts ran through scheduled CRON jobs

- Creating a batch within the Batch Processing menu screen

- Daily workflow

- Reports creation

- Live Checks

- Metro2 File

- Bankruptcy

### Data Extraction via CRON Jobs

Kevin Mullen’s team will run through the end-to-end process for each of the 112 batches they maintain (56 total per server) from start to finish and compare the outputs between A15 and S35. This will include the data extraction and the associated Go Anywhere jobs impacted.

#### SSIS Packages & Snowflake

For the data extraction jobs the file definitions, file names, and destination folders will not change therefore the downstream SSIS packages will not be impacted. Due to the critical nature of the extracts, the Data Engineering team will test the packages associated with extracts for OTIS and Snowflake prior to S35 implementation.

### Batch Processing Menu

155 Batch processes are being brought forward to S35. The 99 remaining batches that are not being tested by CRON jobs will be ran in both A15 and S35. All remaining batch jobs either create files, reports, or notices. These outputs will be compared using Beyond Compare for a pass/fail status.

### Daily Workflow

Batch creation through a user’s daily workflow will be tested both in user testing during a period of double entry and in other areas of the system that utilize batch processes such as Reports and Collections.

### Reports

Reports utilized by World will be ran in both A15 and S35 with the same criteria and the output will be compared using Beyond Compare. The details of Reports testing are included in Reports.

### Live Checks

A test file of live checks will be ran through the current production process in S35. This involves dropping the test file into a destination folder, from where it will be picked up by a GoAnywhere job and processed into S35. The LCSTATUS file generated by OTIS in S35 will be used to validate that all expected loans from the test file were successfully booked.

### Metro2 File

To test the creation of the Metro2 file that is sent monthly to the credit bureau agencies, the CBE batch will be ran in both A15 and S35 with the same parameters. The data within the file export produced from both systems will be compared for validation.

### Bankruptcy

The three processes involved with Bankruptcy are all performed at the Batch level. To test the process the batch programs will be ran in S35 and the Bankrupt/Legal Status Report will be checked to ensure all loans were processed appropriately.

- Marking a transaction as BK

- Bankruptcy Dismissal

- Bankruptcy Discharge

## Performance Testing

As part of regression and functional testing, the execution time for each of the 200 optimized batch programs will be captured from both A15 and S35. These timings will be compared to ensure that batches are running within an acceptable timeframe in S35, ensuring that business critical processes are not impacted.

## User Testing

User testing will involve dual data entry by users in both A15 and S35. The process will commence with the Virtual Branch Unit (VBU) entering data for one week to refine the communication strategy for subsequent branches participating in user testing. Following the VBU phase, one branch from each state (totaling 16 branches) will perform dual entry for two weeks. Subsequently, another set of 16 branches will conduct dual entry for the subsequent two weeks, resulting in a month's worth of dual entry across 32 branches in every state where World conducts business.

During the course of this testing approximately 58 batches will be tested due to every day field responsibilities.

## Audit Control Coverage

| Control | Description | Programs |
| --- | --- | --- |
| 306, 307 | Loans Receivable & Deferred Income Accounts | LNAGED |
| 308 | Loan Product Accurately Recorded | Unearned/Earned Accrual Report |
| 309, 310 | Loan Origination Costs | Many |
| 311 | Unearned Insurance Amount Calculation | LP/ICUNRP |
| 320 | Borrower Record Upload via Batch | LP/LNCRE2, LPEOD5, LP/LONPC2 |
| 305 | Batch Payment Posting | Many |
| 311 | Unearned Insurance Report | LP/ICUNRP, batch UIR |
| 320 | Recording of Journal Entries | LP/LNCRE2, LN/VERI, LP/LONPC2 |
| 320 | Live Checks | LNCRE2, LNVERI, LONPC2, LCSTATUS |
| 526 | CRON Job Execution & Output | Many |

## Acceptance Criteria

- S35 v. A15 Batch Program Run Timings are the same if not faster.

- The data file produced by S35 after running a batch program and the file produce by A15 contain the same data.

- Reports created by S35 are consistent.

- CRON and GoAnywhere jobs run as expected.

- Downstream SSIS Packages and Airflow jobs will parse data extracts as expected.

# Reports

## Objective

The goal of testing the Reports menu is to ensure that all reports carried over into S35 produce consistent results when compared to A15.

## Impact Analysis

During the migration from A15 to S35, 34 reports were removed from the menu either because they were not used by World or because the same information was available in a PowerBI report. Although the reports themselves were not directly affected, many underlying batch programs were modified for performance optimization. Out of the remaining 42 reports, the ones identified as most critical to World's business should be prioritized for testing.

## Pre-Formal Testing

Throughout the development lifecycle test RM1-RM74 were used to produce reports in both A15 and S35 and the report created was compared using Beyond Compare for a pass/fail status.

## Regression & Functional Testing

### Regression

Test plans RM1-RM74, utilized during pre-formal testing, will be input into PractiTest to assess all 42 OTIS Reports based on the parameters in which the report is most frequently run, assigning a pass/fail status. The data output will then be validated using Beyond Compare.

### Functional

Out of the 42 reports, 17 will undergo more thorough testing due to their significant impact on World's operations. Detailed test plans will be created for these reports, tailored to the different audiences that utilize them.

| Report Name | Branch | District | Region | Company |
| --- | --- | --- | --- | --- |
| Aged Trial Balance |  | X |  | X |
| Auditor Loan Register | X | X |  |  |
| Bankruptcy/Legal by Status Date Report | X | X |  |  |
| Borrower/Loan Summary Report | X | X | X |  |
| Borrower Text Opt-In Register | X |  |  | X |
| Borrower Do Not Solicit Report | X |  |  | X |
| Branch Analysis Report | X | X |  | X |
| Available Credit Report | X | X |  |  |
| Collector Journal Activity Report | X | X |  |  |
| Collector Journal Unworked Accounts | X | X |  |  |
| Delinquent at Last pay | X | X |  |  |
| Bankrupt/Legal Status Report | X | X |  |  |
| Open Cash Drawer Report | X | X |  | X |
| Operations Report | X | X | X | X |
| Summary Progress Report | X | X |  |  |
| Unearned Income Report |  |  |  | X |
| Non Accrual Earnings Report |  |  |  | X |

## Performance Testing

Many of these reports will also be tested as a part of Batch Programs/Extracts testing and will be documented as such throughout the testing timeline.

LoadRunner will be used to test how the system responds to users printing the same report at one time. The test will mimic actual load that occurs daily in A15.

## User Testing

User testing will involve dual data entry by users in both A15 and S35. The process will commence with the Virtual Branch Unit (VBU) entering data for one week to refine the communication strategy for subsequent branches participating in user testing. Following the VBU phase, one branch from each state (totaling 16 branches) will perform dual entry for two weeks. Subsequently, another set of 16 branches will conduct dual entry for the subsequent two weeks, resulting in a month's worth of dual entry across 32 branches in every state where World conducts business.

During the period of double entry, approximately 21 reports will be tested as they will all be used during the month testing period.

## Audit Control Coverage

| Control | Description | Programs |
| --- | --- | --- |
| 302 | Generation of GRAPPR for RISC 1 & 2 | GRAPPR |
| 302 | Generation of GIAPPR for RISC 1 & 2 | GIAPPR |
| 305 | Batch Payment Posting | Many |
| 308 | Loan Product Income Accurately Recorded | Snapshot Operating Statistics |
| 311 | Unearned Insurance Report | LP/ICUNRP, batch UIR |
| 312 | Deferred and Earned Insurance Income | Unearned Insurance Premium Report |
| 320 | Recording of Journal Entries | LP/LNCRE2, LN/VERI, LP/LONPC2 |
| 320 | Live Checks | LNCRE2, LNVERI, LONPC2, LCSTATUS |
| 526 | CRON Job Execution & Output | Many—see separate document |
| 1005 | Charge-Offs Accurately Recorded | Snapshot Operating Statistics |

## Acceptance Criteria

- Screen outputs match between reports ran with the same data entry in A15 vs. S35.

# Collections

## Objective

The objective of testing Collections is to confirm that the following functions remain consistent between systems:

- Creation of the collections queue.

- The process of working a collection queue.

- Creation of the Collector Journal Activity Report and Collector Journal Unworked Accounts.

## Impact Analysis

Two batch programs are central to the collections process. These programs were converted into stored procedures and optimized for performance, with no impact on the underlying business logic. Further details on the changes made to batch programs are available in the Batch Programs section.

- CPRUN

- CQRUN

Two reports within the Reports Menu provide collection data to the user. These reports were not directly affected by the development changes made in S35. However, the underlying batches responsible for creating these reports were modified to enhance performance.

- Collector Journal Activity Report

- Collector Journal Unworked Accounts

## Pre-Formal Testing

A15-S35 parallel testing was conducted by generating identical reports, changes, and updates in both A15 and S35. The resulting data or output was then compared to validate consistent performance between the two software releases.

To verify the performance of the collections workflow, manual testing was done throughout the development lifecycle.

## Regression & Functional Testing

The collections process will undergo testing due to changes in data access between A15 and S35. Test plans CP1-CP23 will be input into PractiTest and executed. A comparison between the Collector Journal Activity Report in A15 and S35 will be conducted using Beyond Compare for data validation.

Additionally, the branches' collection workflow was automated during pre-formal performance testing. The script developed for automation will be modified to be compatible with Unified Functional Testing (UFT), an automated functional testing tool.

## Performance Testing

Both collection queue creation and the process of working a queue from start to finish in various collection categories (POT, 30+, 60+, 90+, 120+) will be completed to test performance under a realistic load using VIP’s tool LoadRunner. The script to automate working a collection queue was developed and tested in pre-formal testing and will be reran in the formal QA environment.

## User Testing

User testing will involve dual data entry by users in both A15 and S35. The process will commence with the Virtual Branch Unit (VBU) entering data for one week to refine the communication strategy for subsequent branches participating in user testing. Following the VBU phase, one branch from each state (totaling 16 branches) will perform dual entry for two weeks. Subsequently, another set of 16 branches will conduct dual entry for the subsequent two weeks, resulting in a month's worth of dual entry across 32 branches in every state where World conducts business.

Throughout the double entry period, the collections workflow will undergo daily testing, given its significance as one of the main responsibilities of the branches. Branches will validate that the collections queues contain the same number of accounts in each category at the start of each day. As part of the end-of-day process, each branch will execute the Collector Activity Journal and compare outputs to validate data between systems.

## Audit Control Coverage

N/A

## Acceptance Criteria

- Underlying batch programs run in an acceptable timeframe.

- The data output of two Collections reports should be consistent between A15 and S35.

- Collection Queues contain the same number of accounts in each category at the beginning of the day.

- Collector Journal Activity Report output matches at end of day between both A15 and S35 during User Testing.

# Business Critical Functions

## Objective

While the impact analysis indicates that core business logic was not affected in the migration of A15 to S35, business critical processes should still be tested to ensure functional equivalence.  Processes tested will include:

- Open/Closing Cash Drawers

- Direct Loan

  - Booking/Voiding a loan

  - Fund Disbursement—both cash and check

  - Refinance

  - F6 Reversals

  - Payoff

  - Rebates

- Payment Posting—including recovery payments to charged off accounts

- Cash/Check Transactions

  - Voiding a check

- Document Print

- GL Administrative Functions

- Bankruptcy (occurs in Batch)

## Impact Analysis

The main changes that were made to S35 when compared to A15 was the way in which the data is accessed by the system. The changes listed below are functionally equivalent and are maintained separately from files maintaining core business logic. The programs containing the business logic were not altered.

- Date field being changed to implicitly calculated by OTIS in A15 to explicitly calculated in S35.

- The way in which data is manipulated was updated to be functionally equivalent, but able to be interpreted by SQL. Any downstream called programs were not altered or affected including any program containing core business logic.

- The files that manipulate data were consolidated in S35 without changing the functionality within them. This was to make the system more efficient.

- Code that is not relevant to World was removed.

- Transaction vision files were separated by transaction type.

The details of these changes are outlined in a separate technical document.

## Pre-Formal Testing

A15-S35 parallel testing was conducted by generating identical reports, changes, and updates in both A15 and S35. The resulting data or output was then compared to validate consistent performance between the two software releases.

## Regression & Functional Testing

### Manual Regression Testing

#### Branch Daily Tasks

Detailed regression test plans will be created for daily tasks to include:

- Open/Closing Cash Drawer

- Payment Posting including recovery payments

- Cash/Check Transactions & Voiding Checks

- Open/Closing Cash Drawers

- Document Print

Manual tests will fully cover payoffs, renewals, and direct loans as those processes are not executed by Batch programs.

The Transaction Register, Cash Receipts Disbursements Register, and Cash Register will be printed at the end of test cases in both A15 and S35 for data validation.

In addition, tests DP1-DP46 will also be entered into PractiTest and executed on a validation pass/fail status.

#### Direct Loans

Using the SPR database in WAAZDWSQL17, a list of all active State Parameter Records (SPR) will be compiled by state. The daily loan table on that server will be queried to determine the most common SPRs by state. The SPR of a recent loan record will be determined using:

- Loan Class

- Loan Subclass

The loans identified will be entered daily in S35 over a four-week period. The loan records created through the nightly SSIS Package for the loan daily table will be compared to that of S35 for data validation.

#### GL Administrative Functions

Within the Hidden GL Menu there are 5 Updates, 2 Maintenance items, and 4 Reports that should all be tested as they are used by Accounting and Administrative roles and have an impact on World’s General Ledger. For each of these 11 items changes will be applied in both A15 and S35 and the resulting data output will be compared using Beyond Compare scripting for data validation on a pass/fail basis.

### Automated Functional Testing

Using an automation tool, Unified Functional Testing (UFT), two days’ worth of data will be extracted from A15 and copied into a database in S35. The first day’s data will be used as a pre-transaction state. The subsequent day’s transaction records from A15 will be processed in S35 and ran in S35. The End of Day GL Recap Report will be ran in both A15 and S35 and compared for data validation.

The main processes that will be validated through this process includes:

- Booking new direct loans

- Payment posting

- Payoffs

## Performance Testing

During performance testing in S35 development five test scripts were created within LoadRunner to test how the system responds to many users performing critical tasks. Two of these encompassed:

- Booking a Direct Loan

- Payment Posting

- Opening and closing a cash drawer

During formal QA testing these scripts will be utilized to perform the same tests again to ensure the system can handle the same load experienced in A15 and to determine the threshold of number of users that can be working in OTIS at one time.

## User Testing

User testing will involve dual data entry by users in both A15 and S35. The process will commence with the Virtual Branch Unit (VBU) entering data for one week to refine the communication strategy for subsequent branches participating in user testing. Following the VBU phase, one branch from each state (totaling 16 branches) will perform dual entry for two weeks. Subsequently, another set of 16 branches will conduct dual entry for the subsequent two weeks, resulting in a month's worth of dual entry across 32 branches in every state where World conducts business.

- Transaction Register

- Direct Loan Register

- End of Day GL Recap Report

- Check Register

- Cash Receipts Disbursements Register

## Audit Control Coverage

| Control | Description | Programs |
| --- | --- | --- |
| 305 | Payment Posting through all Transaction Codes | Many |
| 305 | Early Loan Renewal | Many |
| 305 | Loan Payoff | Many |
| 305 | Payment Posting | LONPF0-9, LONPFA-F |
| 305 | Batch Payment Posting | SP/BPREF, SP/REFUPD, LP/LONPW9 |
| 305, 320 | Loan Updates | LNVERI- Loan/Business Rule Validator XONPC0- Direct Loan Input ZONPC0- Balloon Loan Input LONPC2- Direct Loan Update that creates transaction records LP/LPEOD5- GL Update |
| 305 | End of Month | Many |
| 311 | Unearned Insurance Amount & Recalculation of Amounts | Many |
| 604 | Transactions Recorded | Daily Recap Journal (End of Day) |
| 608 | Liabilities Recorded | Check Register |

## Acceptance Criteria

- No critical defects found as it relates to functionality.

- No critical defects found in core business logic calculations.

# Conversion Testing

## Objective

The objective of conversion testing is to validate that after any changes were made in the move from COBOL to SQL the data was not affected.

## Impact Analysis

The impact of the conversion can be found at the beginning of this document in A15 v. S35 Main Differences. Further details regarding the impact analysis of conversion testing are in a separate technical document.

## Pre-Formal Testing

TBD

## Regression & Functional Testing

### Report Comparisons

After each data migration, the following three reports will be run for data validation to ensure that all data has been successfully converted between A15 and S35:

- Aged Trial Balance Report

- Unearned Income Report

- Unearned Insurance Report

### Data Extracts

After each data migration the loan extract table from A15 and S35 will be compared to validate row count.

### Comparison Programs

To validate the S35 data output against production, comparison programs developed by the Detroit team will be executed. These programs compare the vision file created by an A15 batch with the corresponding SQL table in S35. The comparison is done field-by-field to verify that the data layer was not affected by any changes outlined in the Impact Analysis.

## Performance Testing

The details of performance testing for the data conversion can be found under System Performance.

## User Testing

User testing will involve dual data entry by users in both A15 and S35. The process will commence with the Virtual Branch Unit (VBU) entering data for one week to refine the communication strategy for subsequent branches participating in user testing. Following the VBU phase, one branch from each state (totaling 16 branches) will perform dual entry for two weeks. Subsequently, another set of 16 branches will conduct dual entry for the subsequent two weeks, resulting in a month's worth of dual entry across 32 branches in every state where World conducts business.

During the period of double entry, data critical to everyday OTIS functionality will be compared between A15 and S35 confirming that the data conversion did not affect any business logic.

## Audit Control Coverage

All audit controls are affected by the data conversion from COBOL to SQL.

## Acceptance Criteria

- Data is consistent between A15 and S35.

# System Performance

## Objective

The objective of testing system performance is to confirm that S35 users will have the same experience in S35 as they do in A15 as it relates to both the execution of tasks and the time it takes to complete them.

## Impact Analysis

After the initial data conversion, there were many elements that needed to be changed to optimize performance. The following changes made were:

- Addition of indexes to tables (primary keys).

- Method of data access was changed through the addition of WHERE clauses to filter data rather than returning all rows.

- Mainline queries were moved into stored procedures.

- Data is cached within the database instead of it being cached in a temporary Vision file (A15).

## Pre-Formal Testing

Prior to formal testing, S35 was tested for performance using an automation tool named LoadRunner. The daily operations of World’s branches were documented, and five core daily processes were identified:

- Opening/Closing a cash drawer & End of Day reconciliation

- Creation of a new borrower and direct loan

- Payment posting

- Working a collection queue from start to finish

- Creating reports

The estimated number of users for each task was calculated using data from A15. Scripts covering these five business functions were developed and run using LoadRunner. Performance metrics were collected by both LoadRunner and the database to assess S35's performance under load. Batch programs were optimized based on the load test results to enhance performance and were retested until no significant performance issues were identified.

## Performance Testing

### Automated Testing—LoadRunner

LoadRunner will be employed to monitor and analyze performance, utilizing the five scripts from pre-formal testing in our formal testing environment. By utilizing A15 data, we will estimate the average number of virtual users performing each of the five business functions during a ramp-up period that mimics OTIS use in production. This approach will help ensure that S35 does not encounter any production issues related to:

- Resource utilization

- Concurrency

- Response Time

- Peak response time using 1,500 users.

- Throughput

- Error Rate

At the end of each day of performance testing, as part of the End of Day process, the GL Recap Report will be generated in both A15 and S35. This step ensures that all data related to business-critical functions was correctly recorded between the systems.

## Database Monitoring

During pre-formal testing, a database named Stats was created. This database collects various system statistics, including CPU utilization, server settings, and performance counters. These statistics are used in conjunction with the reports generated from LoadRunner to identify any unforeseen performance issues.

## User Testing

User testing will involve dual data entry by users in both A15 and S35. The process will commence with the Virtual Branch Unit (VBU) entering data for one week to refine the communication strategy for subsequent branches participating in user testing. Following the VBU phase, one branch from each state (totaling 16 branches) will perform dual entry for two weeks. Subsequently, another set of 16 branches will conduct dual entry for the subsequent two weeks, resulting in a month's worth of dual entry across 32 branches in every state where World conducts business. This testing will mimic the cadence and load of user activity on a small scale.

## Audit Control Coverage

All audit controls related to OTIS system data are related to the data conversion.

## Acceptance Criteria

- S35 performs all business-critical tasks in a reasonable amount of time when compared to A15.

- No system performance issues are experienced in S35 when under the same load as A15.

# Maintenance

## Objective

The objective of maintenance testing is to confirm that all critical administrative maintenance tasks perform the same way in S35 as they are in A15.

## Impact Analysis

Any changes that were made for the S35 release should not have impacted the logic underlying either the Maintenance or Changes Menus.

## Pre-Formal Testing

A15-S35 parallel testing was performed by generating the same changes and updates using both A15 and S35. The data or output was then compared to validate identical performance by both software releases.

## Regression & Functional Testing

### Maintenance Menu

Of the 7 Main File Maintenance Menu options the following will be tested as they are all used by World:

- Batch Branch File Maintenance

- Code Files Maintenance Menu

- Collection Files Maintenance Menu

- G/L Control File Maintenance

- Insurance Company File Maintenance

Testing plans will be developed for each item within the maintenance menus that are used by World. The changes applied for each scenario will be made in both A15 and S35 and compared for to ensure the updates were applied correctly between systems.

### Changes Menu

Although the impact analysis indicates that maintenance and change functionalities were not affected by the data conversion to S35, the critical maintenance processes should be retested.

Of the 18 options in the Changes Menu, 15 functions will be retested as a part of regression testing as 3 of the options are not used by World. For each change menu option, a test plan will be created to make the update in both A15 and S35 and compare results to make sure the changes were applied in S35 correctly.

## Performance Testing

N/A

## User Testing

There are only three functionalities of maintenance that the branches may perform as a part of their daily tasks from the Changes Menu:

- Social Security Number (DMs+)

- High Credit (DMs+)

- Legal Status

Options within the File Maintenance menus are not applicable as branch users do not have access to those functions.

## Audit Control Coverage

| Control | Description | Programs |
| --- | --- | --- |
| 302 | Group File Maintenance | MN/GRMAIN |
| 305 | Insurance Company Rate Maintenance | MN/ICMAIN |
| 311 | Branch File Maintenance | MN/BRMAN1 |
| 316 | UMC Fee Code File Maintenance | MN/GCMAIN |
| 513 | SPR Access & Maintenance | MN/SPMAN |

# Change Management

Change Management for formal testing will mirror the current QA process in A15. Once a Programming Request (PR) is approved and the program is modified, documentation containing the following information will be created:

- Impact Analysis of the Programming Request.

- Description of the areas of OTIS that will be retested in S35, including associated test cases.

- Description of the areas that will not be retested, with justification.

This document will undergo management review for approval. After the PR has been tested and implemented in A15, the same change will be applied across all test environments, and the approved testing will be conducted.

Details of change management specific to the Quality Assurance environments are outlined in a separate technical document.

# Audit Control

Any internal or external audit control not covered in previous sections will undergo testing using a comprehensive manual test plan. All audit controls are listed in a separate document titled OTIS Audit Controls.