S35 Regression Testing Overview
The regression testing plan will build upon the original OTIS to SQL (S35) Quality Assurance Plan that was approved by stakeholders ahead of the formal testing cycle that began in May 2024. This strategy aims to validate key system functions, retest impacted areas, and ensure traceability for future audit review.

## Regression Testing Scope

- Business Critical Functions (BCF): Any functionality previously designated as essential to branch operations or business continuity will be revalidated through formal regression testing. (ex: Open/closing cash drawers, posting transactions, reversals)

- JIRA Ticket Review: During S35 testing, JIRA was used to track all identified bugs, development changes, and deployments.

  - JIRA tickets will be cross-referenced with documented user testing issues to confirm all reported items were appropriately addressed and are traceable within our testing documentation.

  - Each JIRA ticket will be evaluated to determine how the related issue and code change aligns with the original QA plan, specifically whether it impacts a function or area that was previously tested or scoped for validation.

  - JIRA tickets that correspond to functionality already included in the BCF  regression scope will be flagged as covered.

  - Remaining tickets outside of this scope will be reviewed via a brief impact analysis to determine if additional testing is needed.

- Validation of Existing Test Records: As testing documentation is consolidated, any test cases without sufficient evidence or traceable results will be re-executed to ensure complete coverage.

- Audit Controls:

  - Testing documentation tied to audit requirements will be reviewed and cross-referenced to ensure accuracy and completeness. Any gaps will be prioritized for retesting.

  - Existing documentation provided by Kevin and Riley that is currently used for audit review will be examined with a determination on what should be retested and documented now versus what can be retested after go-live.

- IT-BRM Testing: Supplemental set of validations identified by the IT-BRM team will be executed to ensure core financial and operational outputs match expected results across environments.

- Canned Loans:

  - All canned loans in OTIS will be rebuilt. Any states affected by rate chart changes since the last testing cycle will be flagged for retesting, with specific attention paid to identifying and documenting penny variances in calculated outputs.

- Previous Regression Test Documentation:

  - The prior regression test plan approved for an earlier potential release will be reviewed to identify any test cases not currently included in the S35 master testing spreadsheet that should be incorporated into the updated regression scope.